## Slide 1: ORGANIZATIONAL IMPACT ANALYSIS
THEORY
ASSIGNMENT EXAMPLE

## Slide 2: Assessment of the Organization Impact
Impact/ risk variables
  Width
  Change speed
  Management Preparation
Impact score = Width + Speed + Management
Target Impact:
  70 = Average
  30 = Low
Impact
Width
Change
Mngt

## Slide 3: Organization Impact: score
Change span: 0 to 50 (0 to 14 for each variable)
  Activities
  Structure
  Skill
  Reward and control
  IT support
Change speed: 0 to 30 as a sum of the variables
  Rollout time: time period between the project start and organization change
  Project duration
Management preparation: 0 to 20
  Management experience with projects
  Management commitment
Impact
Width
Change
Mngt

## Slide 4: ORGANIZATIONAL IMPACT ANALYSIS
THEORY
ASSIGNMENT EXAMPLE

## Slide 5: Organizational Risk table
 | Criteria | Score
Width of Changes | Changes in the flow of activities | 10
 | Changes in the organizational structure | 5
 | Changes in skills / expertise | 8
 | Changes in procedures and methods of control | 8
 | Change in IT support | 10
Change Speed | Time period between the project start and organization change | 15
 | Duration of implementation | 10
Management preparation | Preparation of management | 10

## Slide 6: Analysis of the impact by user
Stakeholder | Change Needed | Perceived Benefits | Expected resistance | Action required
Region | Big investment Human resource management New technology adopted Different information management | Efficient Cost management Centralized Control More flexibility Improve time Better citizens satisfaction Reduce human resources | Big investment for the new service Information flow changes Adaptation to change services IT maintenance overhead | Explain the real advantages of the new solution adopted by comparing with the old solution Support the big investment by highlighting the fact that during the time it saves money and HR
General Practitioner | Update patient’s status in the EPR Check status in the EPR GP doesn’t need to organized his agenda anymore | Efficient patient information recording Improve workload Real time information flow Agenda organized automatically | Adopting changes in service process need expected level of IT knowledge for GP Lack of IT knowledge Some GP prefers paper | IT training to start to use the system as soon as possible Give online help in case of misunderstanding Explain the real advantages from both sides (citizen and worker)
Lab | Different way to deliver results Make analysis basing on the data in the system Update results online | Real time deliver results Manage urgency Faster service | Lack of expertise in new system Adapting new role | IT training Proper Collaboration Improved communication Online help for worker
Call Centre | IT clerk skilled New IT system Attend the right booking procedure | Reduce response time Greater focus on activities which increase efficiency Recruit new employee Improve citizen experience Better citizen satisfaction | Resistance from clerk side to learn how to use the new booking system IT system maintenance Better workload | Clerk training Explain the advantages of the system
Patient | Different way of booking More payment type | Service efficiency in terms of accuracy Increase support to health care services No waiting time | Less integration with doctors Adopt to reservation changes Citizen without any Computer skill can refuse the new way | Citizen training in different channels (TV, web, Radio etc.) Online help Explain the advantages by comparing them with the old system

## Slide 7: Organizational risk assessment (1/2)
Changes in the flow of activities-10
The flow of activities changes .
Changes in the organizational structure : 5
The macrostructure does not change. However, changes are in of the roles of the actors involved in the process , who shall play different tasks
Changes in procedures and methods of control :8
For the patient the procedure is flexible. A tracking system of the process and a dashboard are introduced which will control the QoS.
Change in IT support: 10
The system introduces Smart Phones as a key element of the architecture – it moves to “Future Internet” context.
Changes in skills / expertise : 8
IT knowledge: required basic IT proficiency
Total Width of changes: 41

## Slide 8: Organizational risk assessment (2/2)
Time period between the project start and organization change:15
The time between the start of the project and the introduction of the change should be short, to take advantage of the benefits
Duration of implementation: 10
The time from start and implementation is long. For the IT implementation we forecast 3 years
Preparation of management: 10
The Region is prepared to accept changes. However, the commitment should be strong to face the potential resistance to changes in operational units and GPs.
Change Speed: 25

## Slide 9: Organization Risk profiling
Chart: 
| Width | Change | Management
Information Sharing | 41 | 25 | 10
Maximum value | 50 | 30 | 20
Accepted Value | 0 | 0 | 0
Width of changes= 41
Management preparation= 10
Change Speed= 25
The expected risk value is 6 points beyond the target value (70 points)
To reduce the organizational risk, you need to enhance the project structure.
An expert should teach the doctors and lab technicians how to use the system.

## Slide 10: Organizational development initiatives
A radical change presents difficulties and risks of different nature:
Objective difficulties of understanding, acquisition methods, identification of strategy
Resistance to change
Lack of commitment by person responsible in that service unit.
Given the lack of experience in projects of change of health care and to prevent the implementation of the service unit proves a failure it is necessary to work with an established method for managing change
Development of strategic vision
Design and implementation of actions
We propose to divide the whole system in different working units based on each stakeholder as GP, LAB, Call Center and the Region.
Each organization department has responsible person to manage the activities in that department such as GP manages the health care services for patients.
IT experts interview the service owner to expand the domain knowledge.
time
Benifit
incremental improvements
Service Unit
incremental improvements
Based on these two step, the organizational development initiatives are described
Notes: Understand the scernario

## Slide 11: Review questions
Project organizational impact may affect the success of the project.
Please explain why and how an organizational impact may result severe and make the project fail.