## Slide 1: VIRTUAL SHOPPING A DRAFT
Case-study R 250022

## Slide 2: Virtual shopping (VS)
VS will be a virtual shopping system, a service in which a salesperson illustrates the shop and its items to a remote consumer (connected to the Internet)
Remote shopping increases the chance of selling to remote consumers; actually
  Only 30% of luxury shop visitors buy
  Luxury sales are online but only1-2% of online visitors buy
  With virtual shopping 30% of remote consumers may buy
Framework
Tourism
Enterprise
Factory

## Slide 3: Remote Shopping
Remote customers buy by phone and are supported by a personal shopper
Many customers also navigate on social networks
Virtual shopping adds
  Selection of shops and items
  Realtime watching of items and interaction with the shop salesperson
  Payment
Brand | Instagram | Facebook | Twitter
Louis Vuitton | 22.4 | 20.7 | 7.3
Gucci | 22.3 | 16.7 | 5.5
Dior | 18.8 | 16.1 | 8.3
D&G | 16.2 | 11.1 | 5.3
Prada | 14.9 | 6.3 | 1.0
Calvin Klein | 11.9 | 12.2 | 3.6
Versace | 11.7 | 5.0 | 4.5
Burberry | 11.2 | 17.0 | 8.6
Ralph Lauren | 7.6 | 8.9 | 2.3
Scope
Project Outline
Architecture
Functions

## Slide 4: Virtual Shopping: Digital transformation areas
Cloud services
Shops / Brands
Consumers
Shoppers
Smart Glass
Smart Phone
Consumer Management
Shop Browsing
Virtual Visit
Shop Management
Payment & Logistics
Stakeholders
Process
Technology
Framework
Tourism
Enterprise
Factory

## Slide 5: Virtual visit process
1: Registration: the customer
  Downloads the app form the website
  Enters personal data
2.a Selection of the shopper from the shopper list
2.b: Shop selection: the customer
  Opens the app
  Selects the shop / location
  Books the time of the virtual visit and receives confirmation
3: Virtual visit: the consumer
  Connects to the booked shop
  Interacts with the shopper and/or the shop salesperson
  Watches the items through the Smart Glass of the salesperson
  Selects items
4: Cart & payment:
  The salesperson finalizes the customer’s order
  The customer confirms and pays
5: Assessment :
  The customer rates his/her experience
Scope
Project Outline
Architecture
Functions

## Slide 6: Streaming
Smartphone
Smart glass
Internet
Customer
Database
Smartphone
WiFi
Bluetooth
WiFi
WiFi o eth
eth
Scope
Project
Architecture
Functions

## Slide 7: Smart Glass
Wearable computer glasses
  add information alongside or to what the wearer sees.
  change their optical properties at runtime
  Information is seen by the customer
Scope
Project
Architecture
Functions

## Slide 8: Streaming: flow DB/smartphone salesperson
Internet
Database
The smartphone of the salesperson reservations reads on the system database
Scope
Project
Architecture
Functions

## Slide 9: Streaming: call to the shopper
Internet
Customer
Smart glass
Customer starts acall that that is forwarded to the smart glass and smart phone
The salesperson replies by the smart phone app
Scope
Project
Architecture
Functions

## Slide 10: Streaming: visione
Internet
Customer
DB
Smart glasses forward streaming to the server to which the customer is connected
Scope
Project
Architecture
Functions

## Slide 11: Database Conceptual Schema
Scope
Project
Architecture
Functions

## Slide 12: Database Conceptual Schema
Database includes:
  Tables (merchandise, location, brand) for searching the
  Number of visits to each associated shop (for each brand)
  Demo clips on visits
Scope
Project
Architecture
Functions

## Slide 13: App download
The shop will receive a link to download the app though Google / Apple
Scope
Project
Architecture
Functions

## Slide 14: Remote consumer
Scope
Project
Architecture
Functions

## Slide 15: Remote consumer
Homepage:
Recent searches
New search
Shopper ready notification
List of booked visits
Logout
Scope
Project
Architecture
Functions

## Slide 16: Remote consumer
From the home page the consumer can access to her/his setting, logout, and retrieve the clips she/he wanted to record
Project Scope
Project
Architecture
Functions

## Slide 17: Remote consumer
New search:
Filter by brand (default: all)
Filter by merchandise (default: all)
Choose location (One only, mandatory)
Scope
Project
Architecture
Functions

## Slide 18: Remote consumer
Filter by brand:
Sorted brand list
The consumer can select more brands
Th consumer can also switch to other filters (bottom screen)
Scope
Project
Architecture
Functions

## Slide 19: Remote Consumer
Scope
Project
Architecture
Functions

## Slide 20: Remote consumer
The selected shop is shown in the map (info is extracted from Google)
Scope
Project
Architecture
Functions

## Slide 21: Remote consumer
After selecting the shop, the consumer can book
The consumer can also choose her/his own shopper (daigou) who will show up in the shop at the booked time
One the reservation is finished the user will be back at the reservation list waiting for the shop’s confirmation
Scope
Project
Architecture
Functions

## Slide 22: Remote consumer
The consumer always can see her/his reservations and check their status
can
Scope
Project
Architecture
Functions

## Slide 23: Remote consumer
One day before, the consumer receives notifications (email o WeChat)
When the shop salesperson is ready, the consumer receives a further alert and starts the streaming session
Scope
Project
Architecture
Functions

## Slide 24: Remote consumer
The customer can read the info on the salesperson
Scope
Project
Architecture
Functions

## Slide 25: Remote consumer
Mario
Ms.Wu
Internet
Ms. Wu calls the shopper Mario
Ms. Wu speaks in Chinese with Mario, asks to see some items
Mario takes and shows the items
Smart glasses transmit the video that Ms. Wu watches on her smartphone or laptop
At the end, Ms. Wu selects the items for her cart
The subsequent functions for payment and shipping are illustrated in another presentation
Negozio
Scope
Project
Architecture
Functions

## Slide 26: Remote consumer
The consumer can rate her/his experience
The consumer can record the videoclip
Recorded videoclips can be seen on the home page
Scope
Project
Architecture
Functions

## Slide 27: Shop
Homepage - login for brand or shop
Secured Website
Credentials after the contract
Credentials for brand or shop are in 2 different pages (a brand can manage all its shops)
Project Scope
Project
Architecture
Functions

## Slide 28: Shop
The shop can enter, change, and delete the master data of its salespersons
Scope
Project
Architecture
Functions

## Slide 29: Shop
A brand can add or delete its shops
Each shop has its own login
A brand can see and change data of its shops
A brand can change its own data
Project Scope
Project
Architecture
Functions

## Slide 30: Shop
The shop login relies on credentials
Project Scope
Project
Architecture
Functions

## Slide 31: Shop
Homepage negozio:
Lista prenotazioni visite ordinate per data e orario
Per ogni prenotazione, dati importanti:
  Con chi
  Quando
  Stato della prenotazione
Scope
Project
Architecture
Functions

## Slide 32: Shop : visit management
Shop app: can confirm or delete events
Smart phone connected to the smart glass: can only notify data and status of the salesperson and answer the customer’s call
Scope
Project
Architecture
Functions

## Slide 33: Shop : cart
The salesperson composes the cart
  Framing the item
  Framing the associated barcode
  Saving a pic of the item
The session is interactive
  The salesperson can add or delete items in any moment
NB Item pricelist is not open to Elio
Project Scope
Project
Architecture
Functions

## Slide 34: Shop : prices: option 1 manual entry
The salesperson adds item process manually
Otherwise, prices are downloaded from the shop pricelist
Project Scope
Project
Architecture
Functions

## Slide 35: Shop : prices: option 2 barcode
The salesperson gets on the smartphone the barcodes of the cart items
The salesperson loads the prices of the items e.g. from the cash barcodes
Scope
Project
Architecture
Functions

## Slide 36: Shop : item list for the customer
The customer receives the priced item list with associated pics
The customer confirms, changes, or delete the items in the cart
Scope
Progetto
Architettura
Funzionalità utente

## Slide 37: Shop : paying options
EXX receives the payment
EXX charges its fees and transfers the payment to the shop
The customer can save the cart and decide later what to buy
Scope
Project
Architecture
Functions

## Slide 38: OBS (Organization Breakdown Structure)
Project manager
www
Web & Operation
xx
Streaming
vvv
Steering Committee
ppp
Communications
zzz
Scope
Project
Architecture
Functions

## Slide 39: Work Packages
WP3
Personal Shopper
WP5
Payment Management
WP4
Remote Consumer
WP6
Shop Management
WP7
Visit /Shop Analysis
WP2 Communication
Scope
Project
Architecture
Functions
WP1
Project Management
WP 9 Test / Pilot Deployment

## Slide 40: WP1 – IT Project management (Project Office)
Duration: M1 to M12
Objective: Control the relevant issues of the IT project
Tasks:
  Time and Cost Management
    Project planning
    Monthly Progress Report
    Monthly Plan Review
    Cost
    Project Risk
  Compliance Planning and Control
    Software Quality
    Privacy (GDPR)
  Project Change Management
  Documentation and communications support
Effort: 10% of development resources
Leader: TBD
Remarks: Monthly cycle
Scope
Project
Architecture
Functions

## Slide 41: WP2 – Communications
Duration: M1 to Mf
Objective: Make the project visible to consumers and shops and assure GDPR (privacy)
WBE:
  Plan and manage communication with brands
  Identify influencers
  Create and disseminate clip
  Organize events
  Publish on social networks
  Advertise consumers
  Define GDPR profile
Effort : TBD
Leader: TBD
Participants:
  Steering Committee
  Chinese Partner
  Italian Chamber of Commerce
  Brand Partners
Deliverable
  Clip Italian / English/ Chinese
  Contract with Influencers
  Events
  Newspapers article for brands
Scope
Project
Architecture
Functions

## Slide 42: WP3 - Personal Shopper
Duration: M1 to M4
Objective: Minimum Viable Product (website, personal shopper app, personal shopper payment)
WBE:
  Streaming integration
  Website
  Creation of test environment
  Payment system
  System test
  Field test with a multi-brand shop
  Test with a branded shop
  Release to personal shoppers
Effort: TBD
Leader: xxxx
Participants:
  AA (streaming)
  Personal Shopper (test)
  Remote consumer (test)
Deliverable
  Downloadable Android App for Consumers and Operators
  Directions and demo
Remarks:
  Only English or Italian
Scope
Project
Architecture
Functions

## Slide 43: WP4 – International consumer
Duration: M4 to M8
Objective: finalize the software for visit management
WBE:
  Shop Selection
  Visit Reservation
  Scoring /back-end
  Test preparation
  Consumer test
Effort: TBD
Leader: xxxx
Participants:
  bbbb (streaming)
  Chinese Consumers (test)
  Partner Shops
Deliverable
  IOS/Safari streaming
  Multilingual downloadable App for Consumers and Operators
  Multilingual directions and demo
Scope
Project
Architecture
Functions

## Slide 44: WP5 – Payment Management
Duration: TBD
Objective: finalize the payment system for international consumers
WBE:
  Define payment systems
  Check with payment institutions
  Develop payment procedure
  Test preparation
  Consumer test
Effort: TBD
Leader: xxxxx
Participants:
  Partner Shops
Deliverable
  Add-on to App
Scope
Project
Architecture
Functions

## Slide 45: WP6 – Shop Management
Duration: M1 to M5
Objective: develop the software by which the shop manages visits
WBE:
  Interface definition
  Spec sprint (Product Backlog definition)
  Sprint for Reservation Management
  Sprint for Salespersons Management
  Sprint for Customer Scoring
Leader: TBD
Effort: TBD
Remarks:
  Agile approach
Scope
Project
Architecture
Functions

## Slide 46: WP7 – Shop Analysis
Duration: TBD
Objective: develop the software to analyze visits by shop/location/item/customer region and alike
WBE:
  Service Architecture definition
  Spec sprint (Product Backlog definition)
  Sprint for Customer Profiling
  Sprint for Customer’s Dashboard
  Sprint for Shop’s Dashboard
Effort :
Leader: TBD
Remarks:
  Agile approach
  BI application
Scope
Project
Architecture
Functions

## Slide 47: WP7 – Shop Analysis
Duration: TBD
Objective: develop the software to analyze visits by shop/location/item/customer region and alike
WBE:
  Service Architecture definition
  Spec sprint (Product Backlog definition)
  Sprint for Customer Profiling
  Sprint for Customer’s Dashboard
  Sprint for Shop’s Dashboard
Effort :
Leader: TBD
Remarks:
  Agile approach
Scope
Project
Architecture
Functions

## Slide 48: REVIEW QUESTIONS: PROJECT CHARTER
A feasibility study should be at least a project charter, i.e., a document that is complete and robust enough to launch a project
Use Project Integration of PMBOK 6 as a reference guide
With this objective, review each chapter of this feasibility draft in terms of
  Completeness: are significant points addressed?
  Robustness and detail
Prepare a table with your comments and suggestions
Scope
Project
Architecture
Functions
Area | Comments | Suggestions
Scope |  | 
Architecture |  | 
Functions |  | 
Project |  | 

## Slide 49: REVIEW QUESTIONS; PROJECT MNGT KNOWLEDGE AREAS
According to PMBOK a project charter should address 9 knowledge areas by subsidiary plans
Please review each chapter of this feasibility draft in terms of
  Completeness: are significant points addressed?
  Robustness and detail
Prepare a table with your comments and suggestions
Scope
Project
Architecture
Functions
 | Comments | Suggestions
Integration |  | 
Scope |  | 
Time |  | 
Cost |  | 
Quality |  | 
HR |  | 
Communi-cations |  | 
Risk |  | 
Procurement |  | 
Stakeholder |  |